## Product Backlog

| No | User story | Estimate (Story Points) |
| --- | --- | --- |
| 1 | As a Patient, I want to log in securely so that I can access my private medical data. | 3 |
| 2 | As a Patient, I want to view a real-time calendar of doctor availability so I can find an open slot. | 5 |
| 3 | As a Patient, I want to book an appointment online so I don't have to call the clinic. | 8 |
| 4 | As a Patient, I want to view my medical records portal so I can track my treatment history. | 5 |
| 5 | As a Doctor, I want to view my daily bookings so I can see which patients I am seeing. | 3 |
| 6 | As a Patient, I want to receive an appointment confirmation so I know my booking was successful. | 2 |
| 7 | As an Admin, I want to register a new patient with their name and DOB so their record is created. | 3 |
| 8 | As a Patient, I want to choose a specific doctor for my booking to ensure continuity of care. | 4 |
| 10 | As an Admin, I want to cancel or reschedule appointments to keep the calendar accurate. | 3 |

Note: Story 09 (Update Records) remains "Out of Scope" and is generally excluded from the active Product Backlog for this specific release.

## Sprint summary

Sprint 2 Focus: Core Transactional Implementation

This sprint focuses on implementing the Minimum Viable Product (MVP) by building the secure authentication gateway and the reactive scheduling engine. These features are high-value because they directly address the primary user frustration identified in discovery: the lack of self-service visibility for bookings and medical records. By prioritizing the "Must-Have" stories (01-04), we ensure a functional "Patient-Centric" build for the final demonstration.

## Sprint Backlog

| Task ID | Technical Task | Story Link | Estimate | Status | Traceability |
| --- | --- | --- | --- | --- | --- |
| Task ID | Technical Task | Story Link | Estimate | Status | Traceability |
| T5 | Implementation: Populate mockData.ts with 3NF entities. | All | 2 | Complete | Maps LDM to code. |
| T11 | Security: Implement bcryptjs hashing for password_hash. | Story 01 | 3 | Complete | Fulfills NFR1 & LDM. |
| T8 | TDD: Write Unit Tests using the AAA pattern. | Story 01 | 3 | Complete | Proves PSD testing plan. |
| T6 | Security: Build hooks.server.ts session validation. | Story 01 | 3 | Complete | Implements server-side protection. |
| T7 | Frontend: Build Login UI and Dashboard navigation. | Story 01 | 3 | Complete | Fulfills FR1 & Story 01. |
| T9 | Logic: Build reactive ACT_SCHEDULING_ENGINE ticker. | Story 02 | 5 | Complete | Fulfills FR2 & NFR2. |
| T12 | Implementation: Build ACT_RECORD_FETCHER portal logic. | Story 04 | 5 | Complete | Fulfills FR4 & Story 04. |

## Code and evidence of version control:

Evidence for T6 & UT02 (Security):

"Evidence of T6 implementation: System successfully triggers a 400-fail response and rejects unauthorized credentials, satisfying UT02."

Evidence for T7 & UT01 (Functional):

"Evidence of T7 implementation: Successful redirect to the Patient Dashboard following authentication, satisfying the FR1 requirements and UT01 test case."

## Completed

| No | User story | Estimate (Story Points) |
| --- | --- | --- |
| 1 | As a Patient, I want to log in securely so that I can access my private medical data. | 3 |
| 2 | Real-time Calendar Ticker (Visibility). |  |
| 4 | Medical Records Retrieval |  |

Retrospective

What went well?

implementing the server-side validation first ensured that NFR1 (Security) was baked into the architecture before the UI was even built

utilized an artificial delay to verify NFR2 compliance .

What could be improved?

Any Issues?

The current 'BOOK WITH DR. MEHTA' button on the dashboard is a UI placeholder. The next development goal is to implement the dedicated '/booking' route to handle the transaction logic and data-binding for Story 03 .

## Future Developments

While the current MVP uses plain-string comparison for mock data validation, a production-ready version must implement Argon2 or Bcrypt hashing within the +page.server.ts logic to fully satisfy NFR1 (Security).