## Team Roles

Roles have been set, and due to the team comprising of a single individual, said individual will act as all three roles:

Scrum Master: Managed the backlog and sprint timelines.

Product Owner: Defined user stories and project value.

Developer: Responsible for SvelteKit implementation.

## Product Backlog

| Number | User story | Estimate |
| --- | --- | --- |
| 1 | As a Patient, I want to log in securely so that I can access my private medical data. | 3 |
| 2 | As a Patient, I want to view a real-time calendar of doctor availability so I can find an open slot. | 5 |
| 3 | As a Patient, I want to book an appointment online so I don't have to call the clinic. | 8 |
| 4 | As a Patient, I want to view my medical records portal so I can track my treatment history. | 5 |
| 5 | As a Doctor, I want to view my daily bookings so I can see which patients I am seeing. | 3 |
| 6 | As a Patient, I want to receive an appointment confirmation so I know my booking was successful. | 2 |
| 7 | As an Admin, I want to register a new patient with their name and DOB so their record is created. | 3 |
| 8 | As a Patient, I want to choose a specific doctor for my booking to ensure continuity of care. | 5 |
| 9 | As a Doctor, I want to update a patient's records so their medical history remains accurate. | 8 |
| 10 | As an Admin, I want to cancel or reschedule appointments to keep the calendar accurate. | 3 |

## Requirement Analysis & Prioritization

### A. Master Requirements

Functional Requirements (FR)

- FR1 (Authentication): The system shall provide secure login for Patients and Doctors using server-side session validation.

- FR2 (Scheduling): The system shall display a real-time, reactive calendar of doctor availability.

- FR3 (Self-Service): Patients shall be able to book and manage appointments via a dynamic interface.

- FR4 (Data Retrieval): The system shall allow patients to retrieve and view their medical records securely .

Non-Functional Requirements (NFR)

- NFR1 (Security): All medical data retrieval must be seamless and protected by server-side hooks to prevent unauthorized access.

- NFR2 (Availability): The calendar dashboard must update reactively to ensure users see the most up-to-date information.

- NFR3 (Usability): The interface must prioritize a "self-service" model to reduce administrative burden

### B. MoSCoW Prioritization

| Category | Requirements |
| --- | --- |
| Must Have | Secure Authentication, Dynamic Booking, Real-time Calendar, Medical Portal. |
| Should Have | Appointment confirmation messages, automated data validation. |
| Could Have | SMS reminders, medical history filtering/sorting. |
| Won't Have | Payment gateways, video consultations, staff payroll. |

### C. Specification (UML)

This Use Case diagram specifies the system boundaries for the "CarePoint HMS." It identifies the Patient and Doctor as primary actors. The core use cases (Login, Book Appointment, View Records) are mapped to these actors to define the functional scope before implementation begins.

Add Draw.io diagram here.

## User Conversation

Conversation 1:

- Developer (Me): "What is the biggest frustration with current booking systems?"

- Patient: "Waiting on hold. I want to see a calendar and book a slot instantly."

- Developer (Me): "Understood. I will prioritize a real-time availability calendar in Sprint 2."

Conversation 2:

- Developer (Me): "When booking, what information is essential for the system to consider the appointment valid?"

- Stakeholder (Patient/Admin): "At a minimum, we need the patient's name, address, and date of birth. It would also be great if they could select a specific doctor rather than just a time slot".

- Developer (Me): "I will incorporate these requirements into the Acceptance Criteria for the booking interface."

## Acceptance Criteria

For Story 01 (Secure Login):

- System must reject unauthorized credentials with a clear error message.

- Successful login must redirect to the correct role-based dashboard (Patient or Doctor).

For Story 02 (Real-time Calendar):

- The calendar must display only "Future" dates.

- Available slots must be visually distinct from "Booked" slots.

For User Story 03 (Booking):

- "User must be able to select a specific doctor and time slot."

- "System must validate that all mandatory fields (Name, DOB) are filled before submission."

## Sprint summary

Sprint 1 focused on the Discovery and Design phase of the project. As a solo developer, I prioritized engineering and architectural planning requirements to ensure the "Patient-Centric" goal is technically feasible and secure.

Estimation Justification

The story points were derived using the Fibonacci sequence (1, 2, 3, 5, 8). This methodology was chosen to reflect technical complexity and uncertainty rather than just time. For example, Story 03 was assigned an '8' because it requires complex data validation and real-time state management in SvelteKit.

Prioritization Logic

The items in the current Sprint Backlog were prioritized based on their foundational value. Story 01 (Authentication) was selected as the first priority to establish a secure "Patient-Centric" environment. Story 02 (Real-time Calendar) was selected because it addresses the core user frustration—visibility of availability—which is a primary requirement of the project brief.

## Sprint Backlog

|  | User story / Task | Estimate |
| --- | --- | --- |
| 1 | Planning: Finalize Product Backlog and sizing using Fibonacci. | 2 |
| 2 | Design: Create UML Use Case diagrams for Patient and Doctor roles. | 3 |
| 3 | UX: Design low-fidelity wireframes for the Booking Interface. | 3 |
| 4 | Setup: Initialize SvelteKit repository and GitHub environment. | 1 |